PUC Underburn Process
updated 09/10/2019

| Phase | Responsible Party | Task |
| --- | --- | --- |
| Application | Landowner | ☐Submit application to PUC ☐Fill out Preliminary Assessment Form |
| Initial Visit | PUC representative and/or Coordinator | ☐Visit property |
|  |  | ☐Make recommendations for site preparation |
|  |  | ☐Review procedures and responsibilities with landowner |
| Burn Day Preparation | Landowner | ☐ Obtain necessary permits (CalFire LE5 and/or LE7 and Air Quality) |
|  |  | ☐ Prep land for underburn |
|  |  | ☐Designate a burn boss |
|  | PUC Coordinator | ☐Re-Inspect Site ☐Write burn plan |
|  |  | ☐ Facilitate permits/agency inspections |
| Ready to Burn | PUC Coordinator & Landowner | ☐Set date and time (and backup dates) |
|  | PUC Coordinator | ☐Contact PUC members for RSVPs |
|  |  | ☐Contact dispatch centers/fire response agencies |
| Burn Day | PUC Coordinator | ☐Designate person to administer release forms and sign-in/out ☐Hand out IAP and Maps |
|  | Burn Boss | ☐Determine “go/no go” ☐Briefing |
| Burn Completion | Burn Boss | ☐After Action Review |
|  | Landowner | ☐Patrols fire lines as necessary (at least twice a day, morning and afternoon) depending on weather and fuels conditions. |